2019 FIRST QUARTER BUDGET APPRAISAL

BY

MONITORING & EVALUATION DEPARTMENT,

MINISTRY OF ECONOMIC PLANNING & BUDGET

April, 2019

TABLE OF CONTENTS

Title Page…………………………….........................................................1

Table of Contents…………………………………………………………………………2

List of Tables……………….………………………………………………………………3

List of Figures………………………………………………………………………………4

Preface………………………………………………………………………..................6

Executive Summary………………………………………………………………………7

Chapter One:	Introduction……………………………………………………….9

Chapter Two: 	Revenue Profile and Analysis……………………………...13

Chapter Three: 	Expenditure Profile and Analysis………………………....21

Chapter Four: 	Capital Projects Awarded in 2019

Through State Tenders’ Board………………..…………..42

Chapter Five: 	Observations, Recommendations and Conclusions…46

Appendix..………………………………………………………………………………….49

LIST OF TABLES

Table 2.1: 2019 First Quarter Revenue..............................................13

Table 2.2: Comparison of 2018 & 2019 First Quarter Performance.......17

Table 3.1: Summary of 2019 First Quarter Expenditures.......….………...21

Table 3.2: Details of First Quarter Recurrent Expenditure Component..26

Table 3.3: Details of First Quarter Personnel Cost…………………………….30

Table 3.4: Summary of First Quarter Subvention/Grants to Parastatals…………………………………………………………………..33

Table 3.5: Details of First Quarter Consolidated Revenue Fund Charges (CRFC)………………………………………………………………………..35

Table 3.6: First Quarter Sectoral Recurrent Expenditure……………………37

Table 3.7: Details of First Quarter Statutory Transfers........................39

Table 3.8: First Quarter Sectoral Capital Expenditure Details ……………40

Table 4.1: Breakdown of Projects Awarded…………………………….….…..43

Table 4.2: Summary of Projects Awarded Through STB between

January-March, 2019……………………………………………….....44

LIST OF FIGURES

Figure 2.1: Bar Chart Showing 2019 First Quarter Revenue 	   Performance……………………………………………………..……..14

Figure 2.2: Bar Chart Showing First Quarter Revenue Categories.......15

Figure 2.3: Pie Chart Showing Share of Revenue Categories.........…..16

Figure 2.4: Bar Chart showing Components of Revenue from 	    		        Federation Account ………………......................................17

Figure 2.5: Bar Chart showing Components of Independent Revenue.18

Figure 2.6: Bar Chart Showing Components of Revenue from

Other Sources………………………………………………………….….19

Figure 3.1: Bar Chart Showing First Quarter Total

Expenditure Performance ..............….............................22

Figure 3.2: Bar Chart Showing First Quarter Performance of

Expenditure Classification......................……………………..23

Figure 3.3: Pie Chart Showing Share of First Quarter

Actual Expenditure Performance……………………….…………25

Figure 3.4: Bar Chart Showing First Quarter Recurrent Expenditure Components……………………………………………………………...27

Figure 3.5: Pie Chart Showing Share of First Quarter Actual Recurrent Expenditure Components …………………………………………..28

Figure 3.6: Bar Chart Showing First Quarter Personnel Cost ………….29

Figure 3.7: Bar Chart Showing First Quarter Overhead Cost ………….31

Figure 3.8: Bar Chart Showing First Quarter Special Programme ……32

Figure 3.9: Bar Chart Showing Performance of First Quarter

Subvention to Institutions and Agencies…………............33

Figure 3.10: Bar Chart Showing First Quarter Consolidated Revenue

Fund Charges (CRFC)……………………………………………….35

Figure 3.11: Bar Chart Showing First Quarter Grants/Loan......……….36

Figure 3.12: Bar Chart Showing First Quarter Sectoral

Recurrent Expenditure……..………………………………………38

Figure 3.13: Bar Chart Showing First Quarter Statutory Transfers ….39

Figure 3.14: Bar Chart First Quarter Sectoral Capital Expenditure…...41

PREFACE

Budget is a key policy instrument for allocating public resources among competing socio-economic needs by Government. The year 2019 budget themed “Budget of Advancement” was prepared to further implement the Arakunrin Oluwarotimi Odunayo Akeredolu-led Administration Strategic Development and Policy Implementation Plan document tagged the Blueprint to Progress

The Fiscal Responsibility Law (FRL) 2017 mandates the Ministry of Economic Planning and Budget (MEP&B) to monitor and evaluate the implementation of annual budgets and to produce periodic reports thereof.

This 2019 First Quarter Budget Implementation Report is one of the in-year reports to be prepared by the MEP&B, and complement the Full-Year Budget Implementation Report. They are part of the efforts of the Ministry to comply with the FRL 2017 and more importantly to promote budget transparency and credibility as a key component of the State’s commitment to the Open Government Partnership.

This Appraisal, therefore, provides information on the utilization of budgetary resources by Government Agencies during the first quarter of the 2019 fiscal year. Also, it identifies gaps, provides lessons, highlights significant accomplishments, and offers recommendations for improvement.

The publication of this report is principally in fulfillment of Section 39(3) of the Ondo State Fiscal Responsibility Law, (FRL), 2017. We therefore, urge the general public and readers of this report to maintain active interest in tracking progress towards attainment of Government’s goals and objectives especially government’s management of public resources. We look forward to your active participation in the entire budget process.

Department of Monitoring and Evaluation,

Ministry of Economic Planning and Budget,

Alagbaka, Akure.

EXECUTIVE SUMMARY

The 2019 Budget themed “Budget of Advancement” was designed to provide roadmap for rapid economic growth, maintain fiscal discipline, create wealth and empowerment, encourage self-reliance and develop a knowledge-based economy.

The State approved a total budget of N193.903 billion in 2019. The budget is broken into N10.369 billion for Debt Repayment, Statutory Transfers N9.568 billion, Recurrent Expenditure N83.852 billion and N90.113 billion for Capital Expenditure.

The revenue side of the budget for the first quarter recorded total receipts of N23.722 billion against proposed target of N48.476 billion, representing 48.9% performance level for the quarter while the corresponding 2018 first quarter actual of N21.226 billion recorded a performance of 46.8%. The breakdown of the the 2019 first quarter revenue showed Internally Generated Revenue (IGR) as N3.436 billion. Revenue from the Federation Account recorded N16.151 billion while revenue from Other sources was N4.134 billion. The overall revenue for the State inclusive of revenue from Revenue Retaining Agencies (RRA) was N25.484 billion, representing 52.6% performance.

On the other hand, the total actual expenditure for the first quarter was N23.696 billion against the proposed estimates of N48.478 billion. The figure depicted overall performance level of 48.9% for the quarter while the corresponding 2018 first quarter actual of N21.548 billion recorded an overall performance of 47.5%. The breakdown of the figure for the 2019 First Quarter showed that the actual recurrent expenditure was N17.537 billion, representing 83.7%, Debt Repayment N1.910 billion, representing 73.0%, Statutory Transfer N0.930 billion, representing 38.9%, while the actual capital expenditure stood at N3.320 billion, representing 14.7% performance.

Further breakdown and analysis of the 2019 first quarter budget implementation appraisal is structured in chapters. Chapter one discusses the introduction, objectives and policy thrust of the 2019 budget. Details of revenue profile and analysis for the first quarter are contained in chapter two. Chapter three focuses on the expenditure profile and analysis. Chapter four covers capital projects awarded in 2019 through the State Tenders’ Board while chapter five highlights the observations, recommendations and conclusion.

CHAPTER ONE

1.1	INTRODUCTION

The 2019 Budget was closely linked with the Strategic Development and Policy Implementation Plan document tagged the Blueprint to Progress of this administration and was designed to focus on rebuilding the State’s economy by providing roadmap for rapid economic growth, maintain fiscal discipline, create wealth and empowerment, encourage self-reliance and develop a knowledge-based economy.

The 2019 First Quarter Budget Appraisal Report  provides insight into the Ondo State Government’s Budget Implementation Performance from January to March, 2019. It presents an overview of budget implementation activities, a brief analysis of the macroeconomic context within which the 2019 Budget was crafted, and an analysis of the Government’s revenue receipts and expenditure for the first quarter.

1.2	OBJECTIVES AND POLICY THRUSTS OF 2019 BUDGET

The key objectives of 2019 budget are:

(i)	Completion of on-going programmes/projects;

(ii)	Sustained expansion of the fiscal space and rejig the economy through strategic wealth creation for the productive sector (Youths, Artisans, Women, etc);

(iii)	Innovative and integrated approach to drive government revenue through technology to increase actual Independent Revenue by at least 50%;

(iv)	Improvement in the State’s fiscal performance to enable the State increase its draw-down on Federal Government and international performance-based grants;

(v)	Sustained investment in infrastructural facilities and resuscitation of ailing/moribund industries in the State;

(vi)	Robust human Capital Investment Initiatives and Social Security Services.

1.3	STRATEGIES FOR ACHIEVING OBJECTIVES OF 2019	BUDGET

The Strategies to achieve the objectives of the 2019 Budget among others are:

(i)	Constitution of Economic Advisory Team and Efficiency Unit for the State;

(ii)	Compliance with global best practices in Fiscal Allocation and Management;

(iii)	Deployment of ICT to drive Independent Revenue (IR), empower and create wealth for our productive sectors;

(iv)	Sustained engagement of revenue consultants to help drive independent revenue generation;

(v)	Leverage on donor partners support and diaspora monetary inflow;

(vi)	Provision of social security services for the elderly and others;

(vii)	Deliberate investments in agro enterprises, provisions of farm inputs and supply of improved seedlings to farmers to boost food production and generate employment for our youths; and

(viii)	Continuous opening up of rural feeder roads to enhance hitch free conveyance of farm produce to the market;

(ix)	Rigorous pursuit of efforts at Industrialising the State.

(x)   Ensure safety and security of lives and properties in the State

1.4	2019 Fiscal Framework

The fiscal framework was premised on the projected aggregate resources available to government to implement its projects/programmes within the fiscal year, which are functions of some macroeconomic assumptions stated as follows:

GDP Growth (%)					-	2.30

Crude Oil Benchmark price per barrel	-	$55

Average production (million barrel/day)	-	1.60

Inflation Rate (%)				-	13.5%

Exchange Rate (N to US$)			-	305

1.5	METHODOLOGY

The Methodology adopted in the production of this report draws from a number of inter-related approaches. A combination of desk review, data collection and analysis were adopted in order to justify budgetary resource allocation. Data were collected through the administration of uniform templates in line with M&E Framework. These primary level data were collected from the MEDAs for further assessment, analysis and interpretation.

1.5	LIMITATIONS

The limitations encountered during the preparation of the report are:

- Submission of Returns –Some MEDAs didn’t meet the deadline to which they were expected to submit their returns. This gave unnecessarily burden to the Department to meet up with the timeline for the production of the report.

- Validation of Data – There were contradictions in the data rendered by MEDAs, so the Department repeatedly validated the data from Board of Internal Revenue (BIR), Office of Accountant General (OAG), and Debt Management Department (DMD).

- Untimely Release of Fund – Untimely release of fund is still a critical challenge to the timely production of the report.

1.6	SCOPE OF THE REPORT

The scope of the budget appraisal covers the revenue and expenditure profiles of the State, and it apparently highlights all the contracts awarded through the State Tenders Board from January to March, being the first quarter of the year 2019.

CHAPTER TWO

2.1	REVENUE PROFILE AND ANALYSIS

2.1.1	 2019 First Quarter Revenue

Table 2.1 shows the details of the Revenue inflow to the State from all sources in the first quarter of the year 2019.

Table 2.1: 2019 First Quarter Revenue Details

|  | Revenue Sources | 2019 Approved Targets N | 1st Quarter Target N | 1st Quarter Actual N | Performance (%) |
| --- | --- | --- | --- | --- | --- |
| (A) | Revenue from Federation Account |  |  |  |  |
| i. | Statutory Allocation | 47,548,509,199.70 | 11,887,127,299.93 | 8,828,288,301.34 | 74.27 |
| ii. | Share of Value Added Tax | 13,018,742,127.00 | 3,254,685,531.75 | 3,219,477,968.42 | 98.92 |
| iii. | Mineral Derivation Fund | 17,671,343,589.00 | 4,417,835,897.25 | 3,680,909,143.35 | 83.32 |
| iv. | Budget Support Facility Loan | - | - | - | - |
| v. | Exchange Gain | 840,000,000.00 | 210,000,000.00 | 13,512,097.91 | 6.43 |
| vi. | Excess Petroleum Profit Tax | - | - | - | - |
| vii. | Refund on Federal Roads | 4,300,000,000.00 | 1,075,000,000.00 | - | - |
| viii. | Forex Stabilization Account | 2,315,514,000.00 | 578,878,500.00 | 409,311,677.92 | 70.71 |
| ix. | Withholding Tax Refund From FGN | 9,600,000,000.00 | 2,400,000,000.00 | - | - |
|  | Sub-total | 95,294,108,915.70 | 23,823,527,228.93 | 16,151,499,188.94 | 67.80 |
| (B) | Independent Revenue |  |  |  |  |
| i. | BIR | 15,270,000,000.00 | 3,817,500,000.00 | 2,583,033,502.67 | 67.66 |
| ii. | MEDAs | 9,852,729,946.62 | 2,463,182,486.66 | 852,540,466.03 | 34.61 |
|  | Sub-total without (RRA) | 25,122,729,946.62 | 6,280,682,486.66 | 3,435,573,968.70 | 54.70 |
| iii. | Revenue Retaining Agencies (RRA) | - | - | 1,762,525,029.57 | - |
|  | Sub-total | 25,122,729,946.62 | 6,280,682,486.66 | 5,198,098,998.27 | 82.76 |
| (C) | Other Revenue Sources |  |  |  |  |
| i. | Rollover Fund (Fixed Deposit Recall) | 8,548,882,321.03 | 2,137,220,580.26 | 2,900,115,863.37 | 135.70 |
| ii. | Bond | 30,000,000,000.00 | 7,500,000,000.00 | - | - |
| iii. | Credit from Development Partners | 16,327,742,334.00 | 4,081,935,583.50 | 478,019,139.89 | 11.71 |
| iv. | Grants from Donor Agencies | 13,650,326,429.27 | 3,412,581,607.32 | 3,075,360.00 | 0.09 |
| v. | Short Term Borrowings | 4,959,109,053.38 | 1,239,777,263.35 | 700,000,000.00 | 56.46 |
| vi. | Excess Bank Charges | - | - | 53,280,274.91 | - |
|  | Sub-total | 73,486,060,137.68 | 18,371,515,034.42 | 4,134,490,638.17 | 22.50 |
|  | Total | 193,902,899,000.00 | 48,475,724,750.00 | 25,484,088,825.38 | 52.57 |
|  | Less (RRA) | - | - | 1,762,525,029.57 |  |
|  | GRAND TOTAL | 193,902,899,000.00 | 48,475,724,750.00 | 23,721,563,795.81 | 48.93 |

Source: Office of Accountant General, Board of Internal Revenue & Other MEDAs

Figure 2.1: Bar Chart Showing 2019 First Quarter Revenue 	   Performance

Table 2.1 and figure 2.1 show that the revenue target for the 2019 first quarter was N48.476 billion and the total actual revenue was N23.722 billion, which represents 48.9% performance level. This shows an increase of N2.496 billion over the corresponding figure of N21.226 billion recorded in the 2018 first quarter although, the performance was 46.8%.

The 2019 first quarter revenue increased to N25.484 billion when N1.763 billion actual revenue generated by the Revenue Retaining Agencies was added, representing overall performance of 52.6% for the quarter.

2.1.2		Revenue Categories

Figure 2.2 and 2.3 depict the three revenue categories in the State. These are: Revenue from the Federation Account, Independent Revenue [Internally Generated Revenue (IGR)] and Revenue from Other Sources.

Figure 2.2: Bar Chart Showing First Quarter Revenue Categories

Figure 2.2 depicts the performance of Revenue Categories for the first quarter of 2019. At the end of the quarter, actual revenue from the Federation Account amounted to N16.151 billion against a target of N23.824 billion representing 67.8%, Independent Revenue was N3.436 billion against a target of N6.281 billion representing 54.7% without RRA figure, and the performance rose to 82.8% when the RRA figure was added. While the Revenue from Other Sources amounted to N4.134 billion against a target of N18.372 billion representing 22.5% performance.

Figure 2.3: Pie Chart Showing Share of Revenue Categories

Figure 2.3 shows the proportion of actual revenue receipts from the three Revenue Sources in the first quarter 2019. Out of the total actual revenue of N23.722 billion realised for the first quarter, Independent Revenue accounted for 15% (less RRA), Revenue from Other Sources 17% and Federation Account 68%.

Table 2.2:	Comparison of 2018 & 2019 First Quarter Performance

| S/N | Revenue Categories | 2019 First Quarter actual N'B | Performance % | 2018 First Quarter Actual N'B | Performance % | Difference N'B |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Revenue From Federation Account | 16.151 | 67.8 | 17.465 | 72.2 | -1.314 |
| 2 | Independent Revenue (IGR) | 3.436 | 54.7 | 3.053 | 58.1 | 0.383 |
| 3 | Other Revenue Sources | 4.134 | 14.18 | 0.708 | 4.4 | 3.426 |
|  | Total | 23.722 | 48.93 | 21.226 | 46.8 | 2.496 |

Table 2.2 shows the comparison between 2018 and 2019 first quarter revenue performances. Revenue from Federation Account decreased in 2019 first quarter while IGR and Revenue from Other Sources increased in 2019 first quarter.

Figure 2.4: Bar Chart showing Components of Revenue from 	    		  Federation Account

Figure 2.4 shows the components of revenue from Federation Account. The approved targets for Statutory Allocation was N11.887 billion, Value Added Tax N3.255 billion, Mineral Derivation Fund N4.418 billion, Exchange Gain N0.210 billion, Refund on Federal Roads N1.075 billion, Forex Stabilization Account N0.579 billion, Withholding Tax Refund from FGN N2.400 billion.

At the end of the quarter, the actual of Statutory Allocation was N8.828 billion, Value Added Tax N3.219 billion, Mineral Derivation Fund N3.681 billion, Exchange Gain N0.014 billion and Forex Stabilization Account N0.409 billion. No receipt was recorded for Refund on Federal Roads and Withholding Tax Refund from Federal Government for the quarter.

Figure 2.5: Bar Chart showing Components of Independent Revenue

Figure 2.5 depicts the 2019 first quarter targets and actuals for Independent Revenue. It shows that approved targets for BIR was N3.818 billion and MEDAs N2.463 billion, there was no target for Revenue Retaining Agencies. At the end of the quarter, BIR generated N2.583 billion, MEDAs N0.853 billion and RRA N1.763 billion.

Figure 2.6: Bar Chart Showing Components of Revenue from Other Sources

Figure 2.6 shows the targets and actuals of components of Revenue from Other Sources for 2019 first quarter. The Rollover Fund (Fixed Deposit Recall) actual was N2.900 billion against target of N2.137 billion, Credit from Development Partners target was N4.082 billion with an actual of N0.478 billion, Grants from Donor Agencies target was N3.413 billion with an actual of N0.003 billion, Short Term Borrowings target was N1.240 billion with an actual of N0.700 billion. Excess Bank Charges had no target but recorded an actual of N0.053 billion while Bond did not record any inflow for the quarter.

CHAPTER THREE

  - EXPENDITURE PROFILE AND ANALYSIS

3.1.1	 2019 First Quarter Expenditure

Table 3.1 shows the details of the first quarter expenditures for the year 2019.

Table 3.1: Summary of 2019 First Quarter Expenditures

| S/N | EXPENDITURE DETAILS | 2019 APPROVED ESTIMATES | FIRST QUARTER ESTIMATES | FIRST QUARTER ACTUAL | PERFORMANCE LEVEL (%) |
| --- | --- | --- | --- | --- | --- |
| A | RECURRENT EXPENDITURE |  |  |  |  |
| 1 | PERSONNEL COST | 36,231,533,708.16 | 9,057,883,427.04 | 8,626,169,073.28 | 95.2 |
| 2 | OVERHEAD COST | 4,512,700,000.00 | 1,128,175,000.00 | 744,477,603.00 | 66.0 |
| 3 | SPECIAL PROGRAMME | 17,256,976,296.00 | 4,314,244,074.00 | 3,018,692,545.89 | 70.0 |
| 4 | GRANTS TO PARASTATALS/SUBVENTION | 7,561,500,000.00 | 1,890,375,000.00 | 1,449,291,900.00 | 76.7 |
| 5 | CONSOLIDATED REVENUE FUND CHARGE | 18,159,449,200.00 | 4,539,862,300.00 | 3,679,415,545.89 | 81.0 |
| 6 | GRANTS/LOANS | 130,000,000.00 | 32,500,000.00 | 18,482,800.00 | 56.9 |
|  | TOTAL RECURRENT EXPENDITURE | 83,852,159,204.16 | 20,963,039,801.04 | 17,536,529,468.06 | 83.7 |
| B | DEBT SERVICE/REPAYMENT |  |  |  |  |
| 1 | DEBT REPAYMENT (PRINCIPAL) | 10,369,293,247.58 | 2,592,323,311.90 | 1,909,693,467.75 | 73.7 |
|  | TOTAL DEBT SERVICE/ REPAYMENT | 10,369,293,247.58 | 2,592,323,311.90 | 1,909,693,467.75 | 73.7 |
| C | STATUTORY TRANSFERS |  |  |  |  |
| 1 | TRANSFER TO LOCAL GOVERNMENT JOINT ACCOUNT (10%) | 2,500,000,000.00 | 625,000,000.00 | 52,963,150.00 | 8.5 |
| 2 | TRANSFER TO OSOPADEC | 7,068,537,435.40 | 1,767,134,358.85 | 877,018,556.94 | 49.6 |
|  | TOTAL STATUTORY TRANSFER | 9,568,537,435.40 | 2,392,134,358.85 | 929,981,706.94 | 38.9 |
| D | CAPITAL EXPENDITURE |  |  |  |  |
| 1 | MEDAs/INSTITUTIONS | 90,112,909,112.86 | 22,528,227,278.22 | 3,320,088,675.77 | 14.7 |
|  | TOTAL CAPITAL EXPENDITURE | 90,112,909,112.86 | 22,528,227,278.22 | 3,320,088,675.77 | 14.7 |
|  | GRAND TOTAL (A+B+C+D) | 193,902,899,000.00 | 48,475,724,750.00 | 23,696,293,318.52 | 48.9 |

Source: Office of Accountant General and other MEDAs, Ondo State

Figure 3.1: Bar Chart Showing First Quarter Total Expenditure Performance

Figure 3.1 compares the total actual expenditure for the first quarter of year 2019 with the quarter estimates. The total actual expenditure for the first quarter was N23.696 billion against the proposed estimates of N48.478 billion. This represents a 48.9% overall performance level for the quarter while the corresponding 2018 first quarter actual of N21.548 billion recorded an overall performance of 47.5%.

Figure 3.2: Bar Chart Showing First Quarter Performance of Expenditure Classifications

Figure 3.2 shows the performance of the expenditure classifications for the first quarter of the year 2019 against the quarter estimates. The actual expenditures for the first quarter were compared with the proposed quarter estimates. The actual recurrent expenditure for the first quarter was N17.537 billion against the proposed estimates of N20.963 billion, representing 83.7% performance level for the quarter while the corresponding 2018 first quarter actual of N15.446 billion recorded a performance of 69.7%.

The first quarter estimates for debt repayment stood at N2.592 billion. At the end of the quarter, actual debt repayment figure furnished by the Debt Management Office was N1.910 billion, showing a 73.7% performance level for the quarter while the corresponding 2018 first quarter actual of N2.581 billion recorded a performance of 75.9%.

In similar manner, the proposed estimates for statutory transfer for the 2019 first quarter was N2.392 billion. At the end of the quarter, actual statutory transfer was N0.930 billion, representing 38.9% performance level for the quarter while the corresponding 2018 first quarter actual of N0.767 billion recorded a performance of 36.9%.

Also, actual capital expenditure was N3.320 billion against the quarter estimates of N22.528 billion, performing at 14.7% level while the corresponding 2018 first quarter actual of N2.754 billion recorded a performance of 15.5%

Figure 3.3: Pie Chart Showing Share of First Quarter Actual Expenditure Performance

Figure 3.3 shows that the sum of N23.696 billion was recorded as the actual total expenditure for the first quarter of the year 2019. Specifically, the share of actual Recurrent Expenditure was 74%, actual Debt Repayment 8%, actual Statutory Transfer 4% and 14% as actual Capital Expenditure for the quarter. The corresponding 2018 first quarter share revealed that actual Recurrent Expenditure was 72%, actual Debt Repayment 12%, actual Statutory Transfer 3% and 13% as actual Capital Expenditure.

  - RECURRENT EXPENDITURE ANALYSIS

Analysis of recurrent expenditure for the 2019 first quarter shows that the actual recurrent expenditure for the quarter was N17.537 billion against the proposed estimates of N20.963 billion for the quarter. This figure showed that recurrent expenditure performed at 83.7% level for the quarter while the corresponding 2018 first quarter actual of N15.446 billion recorded a performance of 69.7%.

Table 3.2: Details of First Quarter Recurrent Expenditure Components

| S/N | EXPENDITURE DETAILS | APPROVED ESTIMATES | FIRST QUARTER ESTIMATES | FIRST QUARTER ACTUAL | PERFORMANCE LEVEL (%) |
| --- | --- | --- | --- | --- | --- |
| 1 | PERSONNEL COST | 36,231,533,708.16 | 9,057,883,427.04 | 8,626,169,073.28 | 95.2 |
| 2 | OVERHEAD COST | 4,512,700,000.00 | 1,128,175,000.00 | 744,477,603.00 | 66.0 |
| 3 | SPECIAL PROGRAMME | 17,256,976,296.00 | 4,314,244,074.00 | 3,018,692,545.89 | 70.0 |
| 4 | GRANTS TO PARASTATALS/SUBVENTION | 7,561,500,000.00 | 1,890,375,000.00 | 1,449,291,900.00 | 76.7 |
| 5 | CONSOLIDATED REVENUE FUND CHARGE | 18,159,449,200.00 | 4,539,862,300.00 | 3,679,415,545.89 | 81.0 |
| 6 | GRANTS/LOANS | 130,000,000.00 | 32,500,000.00 | 18,482,800.00 | 56.9 |
|  | TOTAL RECURRENT EXPENDITURE | 83,852,159,204.16 | 20,963,039,801.04 | 17,536,529,468.06 | 83.7 |

SOURCE: OFFICE OF ACCOUNTANT GENERAL AND OTHER MEDAS,ONDO STATE

Figure 3.4: Bar Chart Showing First Quarter Recurrent Expenditure Components

Table 3.2 and Figure 3.4 show the first quarter recurrent expenditure components for the year 2019. The quarter estimates for Personnel Cost was N9.058 billion, Overhead Cost N1.128 billion, Special Programme N4.314 billion, Grants to Parastatals/Subvention N1.890 billion, Consolidated Revenue Fund Charges N4.540 billion and N0.033 billion as Grants/Loans. At the end of the quarter, the actual of these recurrent expenditure components and performance levels, in the same order were N8.626 billion (95.2%), N0.744 billion (66.0%), N3.019 billion (70.0%), N1.449 billion (76.7%), N3.679 billion (81.0%) and N0.018 billion (56.9%).

Figure 3.5: Pie Chart Showing Share of First Quarter Actual Recurrent Expenditure Components

Figure 3.5 reveals that out of the first quarter actual  recurrent expenditure of N17.536 billion, Personnel cost accounted for 49%, Overhead Cost 4%, Special Programme 17%, Grants to Parastatals/Subvention 9%, Consolidated Revenue Fund Charges 21% and Grants/Loans 0.001% for the first quarter of the year 2019. The corresponding 2018 first quarter share revealed that personnel cost was 52%, Overhead Cost 5%, Special Programme 13%, Grants to Parastatals/Subvention 6%, Consolidated Revenue Fund Charges 24% and 0.001% as Grants/Loans.

    - PERSONNEL COST

With quarter estimates of N9.058 billion, actual personnel cost for the 2019 first quarter was N8.626 billion, representing  95.2% performance level for the quarter while the corresponding 2018 first quarter actual of N7.923 billion recorded a performance of 79.2%.

Figure 3.6: Bar Chart Showing First Quarter Personnel Cost

Table 3.3: Details of First Quarter Personnel Cost

| S/N | PERONNEL DETAILS | FIRST QUARTER ACTUAL |
| --- | --- | --- |
| 1 | CORE CIVIL SERVICE | 4,425,996,391.13 |
| 2 | ADHOC HMB STAFF | 110,760,798.66 |
| 3 | ADHOC MIN. OF AGRIC STAFF | 2,664,901.06 |
| 4 | TESCOM (PUB. SECONDARY SCH) | 3,692,273,151.60 |
| 5 | JUDICIARY | 394,473,830.83 |
|  | TOTAL | 8,626,169,073.28 |

SOURCE: OFFICE OF ACCOUNTANT GENERAL, ONDO STATE

Table 3.3 shows the personnel cost classifications for the first quarter of the year 2019. In the classifications of Core Civil Service, Adhoc Hospitals’ Management Board (HMB) Staff, Adhoc Ministry of Agriculture Staff, Teaching Service Commission (TESCOM) Public Secondary School and the Judiciary, the actual personnel cost for Core Civil Service for the first quarter was N4.426 billion, Adhoc HMB Staff N0.111 billion, Adhoc Ministry of Agriculture Staff N0.002 billion, TESCOM Public Secondary School N3.692 billion, and N0.394 billion for the Judiciary.

    - OVERHEAD COST

Figure 3.7 compares the quarter estimates for overhead cost with the first quarter actual. With proposed estimates of N1.128 billion, actual overhead cost for the quarter was N0.744 billion, representing 66.0% performance level for the quarter while the corresponding 2018 first quarter actual of N0.781 billion recorded a performance of 69.4%.

Figure 3.7: Bar Chart Showing First Quarter Overhead Cost

    - SPECIAL PROGRAMMES

The quarter estimates for this head was N4.314 billion. At the end of the 2019 first quarter, the actual expenditure recorded was N3.019 billion, representing  70.0% performance level while the corresponding 2018 first quarter actual of N2.036 billion recorded a performance of 48.7%.

Figure 3.8: Bar Chart Showing First Quarter Special Programme.

    - SUBVENTIONS/GRANTS TO INSTITUTIONS AND AGENCIES

Table 3.4 shows the 2019 first quarter performance of Subventions/Grants to Institutions and Agencies. The quarter estimates for this head was N1.890 billion. At the end of the quarter, the actual expenditure recorded was N1.449 billion, representing 76.7% performance level for the quarter while the corresponding 2018 first quarter actual of N0.919 billion recorded a performance of 40.9%.

Table 3.4: Summary of First Quarter Subvention/Grants to Parastatals

| S/N | INSTITUTIONS | APPROVED BUDGET | FIRST QUARTER ESTIMATES | FIRST QUARTER ACTUAL | PERFORMANCE LEVEL (%) |
| --- | --- | --- | --- | --- | --- |
| 1 | Adekunle Ajasin University, Akungba Akoko | 1,902,000,000.00 | 475,500,000.00 | 446,250,000.00 | 93.8 |
| 2 | Nigeria Security and Civil Defence Corps | 2,000,000.00 | 500,000.00 | 348,600.00 | 69.7 |
| 3 | Nigerian Legion | 3,000,000.00 | 750,000.00 | 630,000.00 | 84.0 |
| 4 | Ondo State Agency for Road Maintenance and Construction (OSAMCO) | 50,000,000.00 | 12,500,000.00 | 6,999,300.00 | 56.0 |
| 5 | Ondo State Football Academy | 60,000,000.00 | 15,000,000.00 | - | 0.0 |
| 6 | Ondo State Football Development Agency | 650,000,000.00 | 162,500,000.00 | 135,000,000.00 | 83.1 |
| 7 | Ondo State University of Medical Sciences | 722,000,000.00 | 180,500,000.00 | 135,000,000.00 | 74.8 |
| 8 | Ondo State University of Science and Technology, Okitipupa | 800,000,000.00 | 200,000,000.00 | 126,000,000.00 | 63.0 |
| 9 | Rufus Giwa Polytechnic, Owo | 2,700,000,000.00 | 675,000,000.00 | 598,539,000.00 | 88.7 |
| 10 | Senior Staff Club | 2,500,000.00 | 625,000.00 | 525,000.00 | 84.0 |
| 11 | Ondo State Investment Promotion Agency (ONDIPA) | 200,000,000.00 | 50,000,000.00 | - | 0.0 |
| 12 | Ondo State Radiovision Corporation | 60,000,000.00 | 15,000,000.00 | - | 0.0 |
| 13 | Ondo State Afforestation Project | 10,000,000.00 | 2,500,000.00 | - | 0.0 |
| 14 | Ondo State University of Medical Sciences Teaching Hospital | 400,000,000.00 | 100,000,000.00 | - | 0.0 |
|  | TOTAL | 7,561,500,000.00 | 1,890,375,000.00 | 1,449,291,900.00 | 76.7 |

SOURCE: OFFICE OF ACCOUNTANT GENERAL, AND OTHER MEDAS, ONDO STATE

Figure 3.9: Bar Chart Showing Performance of First Quarter Subvention to Institutions and Agencies

    - CONSOLIDATED REVENUE FUND CHARGES (CRFC)

With quarter estimates of N4.540 billion, actual Consolidated Revenue Fund Charges (CRFC) for the 2019 first quarter was N3.679 billion, representing 81.0% performance level for the quarter while the corresponding 2018 first quarter actual of N3.750 billion recorded a performance of 82.1%.

Table 3.5: Details of First Quarter Consolidated Revenue Fund Charges (CRFC)

| CRFC DETAILS | APPROVED BUDGET | FIRST QUARTER ESTIMATES | FIRST QUARTER ACTUAL | PERFORMANCE LEVEL (%) |
| --- | --- | --- | --- | --- |
| PENSION | 5,655,173,330.00 | 1,413,793,332.50 | 2,034,166,634.58 | 143.9 |
| SALARIES OF POLITICAL OFFICE HOLDERS | 1,000,000,000.00 | 250,000,000.00 | 188,104,146.78 | 75.2 |
| GRATUITY | 2,800,000,000.00 | 700,000,000.00 | 550,000,000.00 | 78.6 |
| INTEREST COMPONENTS ON DEBT | 5,251,003,070.00 | 1,312,750,767.50 | 892,696,663.58 | 68.0 |
| CONTRIBUTORY PENSION (EMPLOYERS) | 3,428,272,800.00 | 857,068,200.00 | 9,627,373.59 | 1.1 |
| PAYMENT OF BENEFITS TO PAST GOVERNORS/DEPUTY GOVERNORS | 25,000,000.00 | 6,250,000.00 | 4,820,727.36 | 77.1 |
| TOTAL | 18,159,449,200.00 | 4,539,862,300.00 | 3,679,415,545.89 | 81.0 |

Source: Office of the Accountant-General/Debt Management Department

Figure 3.10: Bar Chart Showing First Quarter Consolidated Revenue Fund Charges (CRFC)

Table 3.5 and Figure 3.10 show the first quarter CRFC components for the year 2019. The quarter estimates for Pension was N1.414 billion, Salaries of Political Office holders N0.250 billion, Gratuity N0.700 billion, Interest component on debt N1.313 billion, Contributory Pension (Employers) N0.857 billion and Payment of Benefits to Past Governors/Deputy Governors N0.006 billion. At the end of the quarter, the actuals of the expenditure components, in the same order, were N2.034 billion, N0.188 billion, N0.550 billion, N0.893billion, N0.010 billion and N0.005 billion.

    - GRANTS/LOAN

The quarter estimates for Grants/Loan for 2019 first quarter was N32.500 million. At the end of the quarter, the actual expenditure recorded for this head was N18.483 million, representing 56.9% performance level for the quarter while the corresponding 2018 first quarter actual of N35.466 million recorded a performance of 94.6%.

Figure 3.11: Bar Chart Showing First Quarter Grants/Loan

3.2.7	 SECTORAL RECURRENT EXPENDITURE ANALYSIS

Table 3.6 shows the sectoral recurrent expenditure details for the first quarter of the year 2019.

Table 3.6:  First Quarter Sectoral Recurrent Expenditure

| S/N | Sub-Sector/SECTOR | APPROVED BUDGET | FIRST QUARTER ESTIMATES | FIRST QUARTER ACTUAL | PERFORMANCE LEVEL (%) |
| --- | --- | --- | --- | --- | --- |
| 1 | Agric | 1,655,016,924.62 | 413,754,231.16 | 324,300,051.39 | 78.4 |
| 2 | Trade & Industry | 617,270,219.32 | 154,317,554.83 | 89,035,870.05 | 57.7 |
| 3 | Infrastructure | 2,835,263,144.41 | 708,815,786.10 | 443,322,043.44 | 62.5 |
| 4 | Public Finance | 9,903,348,719.20 | 2,475,837,179.80 | 2,754,986,491.09 | 111.3 |
| A | TOTAL ECONOMIC SECTOR | 15,010,899,007.55 | 3,752,724,751.89 | 3,611,644,455.97 | 96.2 |
| 1 | Education | 25,612,012,981.18 | 6,403,003,245.30 | 5,511,668,248.76 | 86.1 |
| 2 | Health | 8,686,311,054.79 | 2,171,577,763.70 | 2,405,101,400.98 | 110.8 |
| 3 | Social & Community Development | 1,953,554,586.67 | 488,388,646.67 | 287,289,028.50 | 58.8 |
| 4 | Environment & Sewage Management | 473,726,450.44 | 118,431,612.61 | 91,423,896.16 | 77.2 |
| B | TOTAL SOCIAL SERVICES SECTOR | 36,725,605,073.08 | 9,181,401,268.27 | 8,295,482,574.40 | 90.4 |
| 1 | Administration of Justice | 2,671,116,819.40 | 667,779,204.85 | 506,917,699.99 | 75.9 |
| C | TOTAL LAW & JUSTICE SECTOR | 2,671,116,819.40 | 667,779,204.85 | 506,917,699.99 | 75.9 |
| 1 | General Administration | 6,725,639,290.71 | 1,681,409,822.68 | 952,818,169.54 | 56.7 |
| 2 | Legislative | 3,572,471,147.68 | 893,117,786.92 | 334,060,661.30 | 37.4 |
| 3 | Information | 986,978,665.73 | 246,744,666.43 | 156,190,360.97 | 63.3 |
| D | TOTAL ADMINISTRATION SECTOR | 11,285,089,104.12 | 2,821,272,276.03 | 1,443,069,191.81 | 51.1 |
| E | CONSOLIDATED REVENUE FUND CHARGES | 18,159,449,200.00 | 4,539,862,300.00 | 3,679,415,545.89 | 81.0 |
|  | GRAND TOTAL (A+B+C+D+E) | 83,852,159,204.15 | 20,963,039,801.04 | 17,536,529,468.06 | 83.7 |

Source: Office of the Accountant-General and other MEDAs, Ondo State

The first quarter sectoral actual recurrent expenditure was N17.537 billion against the quarter estimates of N20.963 billion. This represents 83.7% overall performance level for the quarter. In the classifications of Economic sector, Social Services Sector, Law & Justice Sector, Administration Sector and Consolidated Revenue Fund Charges, the Social services sector recorded the highest actual recurrent expenditure of N8.295 billion, representing 90.4% performance level when compared with the quarter estimates of N9.181 billion. On the other hand, Law & Justice Sector recorded the least actual recurrent expenditure of N0.507 billion for the first quarter of the year 2019.

Figure 3.12: Bar Chart Showing First Quarter Sectoral Recurrent Expenditure

3.3	     STATUTORY TRANSFERS

With quarter estimates of N2.392 billion, actual Statutory Transfers to OSOPADEC and Local Governments for the 2019 first quarter was N0.930 billion, representing 38.9% performance level for the quarter while the corresponding 2018 first quarter actual of N0.767 billion recorded a performance of 36.9%.

Table 3.7: Details of First Quarter Statutory Transfers

| S/N | PARTICULARS | APPROVED BUDGET | FIRST QUARTER ESTIMATES | FIRST QUARTER ACTUAL | PERFORMANCE LEVEL (%) |
| --- | --- | --- | --- | --- | --- |
| 1 | TRANSFER TO LOCAL GOVERNMENT JOINT ACCOUNT (10%) | 2,500,000,000.00 | 625,000,000.00 | 52,963,150.00 | 8.5 |
| 2 | TRANSFER TO OSOPADEC | 7,068,537,435.40 | 1,767,134,358.85 | 877,018,556.94 | 49.6 |
|  | TOTAL | 9,568,537,435.40 | 2,392,134,358.85 | 929,981,706.94 | 38.9 |

Source: Office of the Accountant-General

Figure 3.13: Bar Chart Showing First Quarter Statutory Transfers

  - CAPITAL EXPENDITURE ANALYSIS

The quarter estimates for Capital Expenditure for the first quarter of the year 2019 was N22.528 billion. At the end of the quarter, the actual capital expenditure recorded was N3.320 billion, representing 14.7% performance level while the corresponding 2018 first quarter actual of N2.754 billion recorded a performance of 15.6%.

Table 3.8:  First Quarter Sectoral Capital Expenditure

| S/N | Sub-Sector/SECTOR | APPROVED BUDGET | FIRST QUARTER ESTIMATES | FIRST QUARTER ACTUAL | PERFORMANCE LEVEL (%) |
| --- | --- | --- | --- | --- | --- |
| 1 | Agric | 8,183,355,000.00 | 2,045,838,750.00 | 7,945,400.00 | 0.4 |
| 2 | Trade & Industry | 2,150,000,000.00 | 537,500,000.00 | 9,351,675.00 | 1.7 |
| 3 | Infrastructure | 33,187,205,020.00 | 8,296,801,255.00 | 2,367,056,346.01 | 28.5 |
| 4 | Public Finance | 10,996,835,634.32 | 2,749,208,908.58 | 512,253,915.79 | 18.6 |
| A | ECONOMIC SECTOR | 54,517,395,654.32 | 13,629,348,913.58 | 2,896,607,336.80 | 21.3 |
| 1 | Education | 9,494,352,058.54 | 2,373,588,014.64 | 12,353,040.00 | 0.5 |
| 2 | Health | 6,441,600,000.00 | 1,610,400,000.00 | 17,620,875.00 | 1.1 |
| 3 | Social & Community Development | 1,900,400,000.00 | 475,100,000.00 | - | 0.0 |
| 4 | Environment & Sewage Management | 2,270,000,000.00 | 567,500,000.00 | 42,716,000.00 | 7.5 |
| B | SOCIAL SERVICES SECTOR | 20,106,352,058.54 | 5,026,588,014.64 | 72,689,915.00 | 1.4 |
| 1 | Administration of Justice | 1,175,000,000.00 | 293,750,000.00 | 31,970,000.00 | 10.9 |
| C | LAW & JUSTICE SECTOR | 1,175,000,000.00 | 293,750,000.00 | 31,970,000.00 | 10.9 |
| 1 | General Administration | 12,640,672,400.00 | 3,160,168,100.00 | 308,133,923.97 | 9.8 |
| 2 | Legislative | 1,001,489,000.00 | 250,372,250.00 | - | 0.0 |
| 3 | Information | 672,000,000.00 | 168,000,000.00 | 10,687,500.00 | 6.4 |
| D | ADMINISTRATION SECTOR | 14,314,161,400.00 | 3,578,540,350.00 | 318,821,423.97 | 8.9 |
|  | GRAND TOTAL (A+B+C+D) | 90,112,909,112.86 | 22,528,227,278.22 | 3,320,088,675.77 | 14.7 |

SOURCE: OFFICE OF ACCOUNTANT GENERAL AND OTHER MEDAs, ONDO STATE

Figure 3.14: Bar Chart Showing First Quarter Sectoral Capital

Expenditure

Table 3.8 and Figure 3.14 show that the Economic Sector accounted for the highest actual Capital Expenditure of N2.897 billion, representing 21.03% performance level, when compared to the quarter estimates of N13.629 billion. On the other hand, Law & Justice Sector, with the least actual expenditure of N0.032 billion recorded 10.9% performance level for the quarter.

CHAPTER FOUR

CAPITAL PROJECTS AWARDED THROUGH STATE TENDER’S BOARD BETWEEN JANUARY AND MARCH, 2019

The 2019 Budget tagged “Budget of Advancement” was designed to provide the roadmap for rapid economic growth, maintain fiscal discipline, create wealth and empowerment, encourage self-reliance and develop a knowledge-based economy. It was also prepared to enhance the State competitiveness and facilitate the overall development of Ondo State. In order to build on the foundation laid with the 2018 Budget and achieve the objectives of the cardinal programme of this Administration, a sum of N90.113 billion was budgeted for capital expenditure in 2019.

Implementing the 2019 capital projects, priorities were given to ongoing projects. In addition to the 709 ongoing capital projects awarded in 2018, which are at the different stages of completion, nine (9) new Capital projects amounting to N42.254 billion had been awarded through the State Tender’s Board between January and March, 2019. The MEDAs implementing the new Capital projects are Ministry of Works and Infrastructure, Ondo State Oil Producing Areas Development Commission (OSOPADEC) and Ministry of Lands and Housing.

Table 4.1 and 4.2 below show the breakdown and summary of new Capital projects awarded between January and March, 2019.

| S/N | MEDAS | PROJECT DESCRIPTION | LOCATION/LGA | AMOUNT |
| --- | --- | --- | --- | --- |
| 1 | Ministry of Works and Infrastructure | Review of the Contract for the Construction of 7.13km Dual Carriage way from Emure Junction-AUD and from Ministry of Works-Iyere Junction (from N7,061,739,517.36 to N7,445,245,158.88) | Owo | 383,505,641.52 |
| 2 | Ministry of Works and Infrastructure | Construction of 5.49Km Gaga Community Roads | Akure South | 1,265,942,886.75 |
| 3 | Ministry of Works and Infrastructure | Construction of 3.5Km Iyere-Ipele Junction Road, Phase I | Ose | 591,142,604.27 |
| 4 | Ministry of Works and Infrastructure | Construction of 4.5Km Iyere-Ipele Road, Phase II | Ose | 842,357,595.87 |
| 5 | Ministry of Works and Infrastructure | Construction/Rehabilitation of 9.45km Molege Junction, Ute Township road | Ose | 1,182,389,114.83 |
| 6 | Ministry of Works and Infrastructure | Construction of Interchange/Fly over Bridge Across Lagos-Benin express way in Ore | Odigbo | 5,047,246,197.78 |
| 7 | Ministry of Lands and Housing | Rehabilitation/Restructuring of OSRC Headquarters Building, Orita-Obele, Akure | Akure South | 220,719,349.32 |
| 8 | Ondo State Oil Producing Areas Development Commission | Construction of 18.850km (CH 0+000-18+850km) Dual Coast Carriageway Phase (1) Right side from Araromi seaside to Awodikora/OKLNG | Ilaje | 16,962,440,594.88 |
| 9 | Ondo State Oil Producing Areas Development Commission | Construction of 18.650km (CH 18 -37+500km) Dual Coast Carriageway Phase (1) Right side Awodikora/OKLNG to Akodo-Lekki, Lagos | Ilaje | 15,757,878,542.80 |
| TOTAL |  |  |  | 42,253,622,528.02 |

Table 4.1: Breakdown of Projects Awarded

Source: Cabinet and Special Services Department

Table 4.2: Summary of Projects Awarded Through STB between

January-March, 2019

| S/N | MEDAs | NUMBER OF PROJECTS | TOTAL SUM N |
| --- | --- | --- | --- |
| 1 | Ministry of Works and Infrastructure | 6 | 9,312,584,041.02 |
| 2 | Ministry of Lands and Housing | 1 | 220,719,349.32 |
| 3 | Ondo State Oil Producing Areas Development Commission (OSOPADEC) | 2 | 32,720,319,137.68 |
|  | TOTAL | 9 | 42,253,622,528.02 |

Source: Cabinet and Special Services Department

Table 4.2 shows that out of the nine (9) projects awarded between January and March, six (6) of the projects amounting to N9.313 billion are to be implemented by Ministry of Works and Infrastructure. These projects were majorly dualisation, construction and rehabilitation of township roads in Owo, Akure South, Ose and Odigbo LGAs.

Within the same period, Ondo State Oil Producing Areas Development Commission (OSOPADEC) awarded two (2) projects amounting to N32.720 billion to be executed in Ilaje LGA in the Southern Senatorial District of the State.

In similar manner, Ministry of Lands and Housing awarded a project for the rehabilitation/restructuring of OSRC Headquarters building, Orita-Obele, Akure, amounting to N0.221 billion.

The Status of the new Capital Projects awarded between January and March 2019 were unknown to the Ministry of Economic Planning and Budget as at the time of preparing the 2019 First Quarter Budget Implementation Appraisal.

CHAPTER FIVE

OBSERVATIONS, RECOMMENDATIONS AND CONCLUSION

5.1	OBSERVATIONS

The following are the observations from the First Quarter Budget Implementation Appraisal:

- Overall Budget performance was below average in the First Quarter.

- The revenue side of the budget performed at 48.9% for the quarter.

- Revenue from Federation Account decreased in 2019 first quarter when compared with the corresponding 2018 quarter while IGR and Revenue from Other Sources increased in 2019 first quarter.

- Revenue receipts from the Federation Account was N16.151 billion, representing 67.8% of total revenue for the quarter.

- Internally Generated Revenue inclusive of amount generated by the Revenue Retaining Agencies (RRA) performed at 82.8%. Less the RRA, the performance was 54.7%

- The share of Internally Generated Revenue to total actual revenue was 15% for the quarter.

- Internally Generated Revenue performances on MEDAs basis shows that Five (5) MEDAs performed above 100%, Six (6) MEDAs performed between 70% and 99%, Three (3) MEDAs performed between 50% and 69% while Forty-Three (43) MEDAs performed below 50%.

- The expenditure side of the budget performed at 48.9% in the quarter.

- Capital expenditure was N3.320 billion against the quarter estimates of N22.528 billion, performing at 14.7%.

- Recurrent Expenditure recorded a total of N17.537 billion, with 83.7% performance level for the quarter.

- The total debt repayment made for the quarter was N1.910 billion, representing 73.7% performance level.

- Recurrent expenditures accounted for 74% of the total actual expenditures for the full year, debt repayment 8%, Statutory transfers 4% and capital expenditure 14%.

- Nine (9) new contracts were awarded through the State Tender’s Board (STB) between January and March, amounting to N42.254 billion.

- Late submission of returns by MEDAs is still a challenge causing delay in the timely preparation of the Budget Implementation Appraisal.

5.2	RECOMMENDATIONS

- There is need to improve the State’s Internally Generated Revenue in subsequent quarters in order to meet the target of increasing actual Independent Revenue by at least 50%.

- More efforts should be geared towards attracting Development Partners and Donors to the State so as to complement the financing of the various developmental projects in the State.

- Capital budget implementation should still be given more attention in subsequent quarters.

- The Monitoring and Evaluation Department of the Ministry of Economic Planning and Budget should be given necessary support to conduct independent monitoring exercise of projects and advise government appropriately.

5.3	CONCLUSION

The budget performance in the 2019 first quarter Appraisal was below average. Both revenue and expenditure performed fairly below fifty percent in the quarter.  Measures should further be taken to improve budget performance in order to reduce budget variance to less than twenty percent in the State.

In conclusion, efforts should be channelled towards addressing the observations and implementing the recommendations in the 2019 first quarter Budget Implementation Appraisal for a better budget performance in the subsequent quarters.

APPENDIX

TABLE 1: Breakdown of MEDAs IGR Performance

| S/N | MINISTRIES/DEPTS./PARASTATALS | 1st Quarter Target | 1st Quarter Actual | % OF PERFORMANCE |
| --- | --- | --- | --- | --- |
| 1 | State Universal Basic Education Board (SUBEB) | 11,000,000.00 | 43,115,000.00 | 391.95 |
| 2 | Micro Credit Agency | 750,000.00 | 2,321,000.00 | 309.47 |
| 3 | Teaching Service Commission | 2,750.00 | 4,500.00 | 163.64 |
| 4 | Cabinet & Special Services Dept. | 330,000.00 | 410,000.00 | 124.24 |
| 5 | Christian Welfare Board | 125,000.00 | 150,000.00 | 120.00 |
| 6 | Min. of information and Orientation | 825,000.00 | 800,000.00 | 96.97 |
| 7 | Agric Dev. Prog. & Agric Input Supply Agency | 500,000.00 | 476,400.00 | 94.28 |
| 8 | Office of the State Auditor General | 605,000.00 | 571,986.50 | 94.54 |
| 9 | Ondo State Judiciary Service Commission | 50,000.00 | 45,650.00 | 91.30 |
| 10 | Ondo State Pensions Transitional Dept | 1,100,000.00 | 927,000.00 | 84.27 |
| 11 | Ondo State Judiciary | 27,500,000.00 | 21,050,345.50 | 76.55 |
| 12 | Board of Internal Revenue | 3,817,500,000.00 | 2,583,033,502.67 | 67.66 |
| 13 | Ondo State Investment Promotion Agency (ONDIPA) | 65,000,000.00 | 38,250,000.00 | 58.85 |
| 14 | Min of Commerce, Industries & Cooperatives | 55,000,000.00 | 28,526,975.00 | 51.87 |
| 15 | Min. of Lands And Housing | 204,000,000.00 | 98,162,272.25 | 48.12 |
| 16 | Liaison Office, Lagos | 750,000.00 | 347,000.00 | 46.27 |
| 17 | Min. of Natural Resources | 275,000,000.00 | 122,944,420.00 | 44.71 |
| 18 | Office Establishments | 25,000.00 | 10,000.00 | 40.00 |
| 19 | Hospital Management Board | 1,375,000.00 | 507,100.00 | 36.88 |
| 20 | Cocoa Revolution Office | 26,125,000.00 | 9,230,316.00 | 35.33 |
| 21 | Customary Court of Appeal | 4,675,000.00 | 1,550,530.00 | 33.17 |
| 22 | Ministry of Transport | 110,000,000.00 | 29,984,034.80 | 27.26 |
| 23 | Ministry of Justice | 54,500,000.00 | 12,993,633.21 | 23.84 |
| 24 | Min. of Education, Science and Technology | 270,000,000.00 | 58,800,765.00 | 21.78 |
| 25 | Min. of Physical Planning and Urban Develop. | 63,750,000.00 | 10,919,195.00 | 17.13 |
| 26 | Ministry of Agriculture | 136,967,524.75 | 18,903,660.00 | 13.80 |
| 27 | Min. of Culture And Tourism | 4,575,000.00 | 607,500.00 | 13.28 |
| 28 | Ministry of Environment | 19,500,000.00 | 2,450,000.00 | 12.56 |
| 29 | Ondo State Signage Agency | 82,500,000.00 | 9,976,213.00 | 12.09 |
| 30 | Min. of Works and Infrastructure | 165,000,000.00 | 17,698,150.00 | 10.73 |
| 31 | Ministry of Health | 15,500,000.00 | 1,559,000.00 | 10.06 |
| 32 | Ministry of Women Affairs and Social Dev. | 1,650,000.00 | 114,500.00 | 6.94 |
| S/N | MINISTRIES/DEPTS./PARASTATALS | 1st Quarter Target | 1st Quarter Actual | % OF PERFORMANCE |
| 33 | Min. of Local Govt and Chieftaincy Affairs | 1,500,000.00 | 70,000.00 | 4.67 |
| 34 | Pools Betting & Lotteries Board | 306,250,000.00 | 12,745,600.00 | 4.16 |
| 35 | Ministry of Finance | 87,896,445.75 | 3,563,385.00 | 4.05 |
| 36 | Ondo State Waste Management Authority | 7,025,000.00 | 245,450.00 | 3.49 |
| 37 | State Inforation Technology Agency (SITA) | 275,000,000.00 | 9,566,000.00 | 3.48 |
| 38 | Government Printing Press | 5,000,000.00 | 120,500.00 | 2.41 |
| 39 | Government House and Protocol | 50,000.00 | - |  |
| 40 | Deputy Governor's office | 6,875.00 | - |  |
| 41 | Bereau Of public Procurement (BPP) | 1,250,000.00 | - |  |
| 42 | General Administration | 357,500.00 | - |  |
| 43 | Ondo State Agric. Bus. Emperworment Centre | 5,500,000.00 | - |  |
| 44 | Liaison Office, Abuja | 550,000.00 | - |  |
| 45 | Muslim Welfare Board | 962,500.00 | - |  |
| 46 | Min. of Regional Integration and Special Duties | 150,000.00 | - |  |
| 47 | Inter-Governmental Affairs and Multi. Relation | 4,404,391.16 | - |  |
| 48 | House of Assembly Commission | 55,000.00 | - |  |
| 49 | Office of Auditor General for Local Govt | 33,000,000.00 | - |  |
| 50 | Civil Service Commission | 25,000.00 | - |  |
| 51 | Ondo State Independent Electoral Comm (ODIEC) | 275,000.00 | - |  |
| 52 | Consumer Protection Committee | 2,500,000.00 | - |  |
| 53 | Office Of Public Utilities | 27,000.00 | - |  |
| 54 | Ondo State Agency for Road Maint. & Cons.(OSAMCO) | 2,000,000.00 | - |  |
| 55 | Ondo State Library Board | 82,500.00 | - |  |
| 56 | Board for Adult, Technical & Vocat. Education | 1,375,000.00 | - |  |
| 57 | Directorate of Rural and Community Development | 1,110,000.00 | - |  |
| 58 | Science Technical and Vocational Board | - | 1,584,000.00 |  |
| 59 | Min of Youth Development and Sports | - | 15,000.00 |  |
| 60 | Forestry Staff Training School, Owo | - | 2,479,625.00 |  |
| 61 | Fire Services | - | 130,000.00 |  |
| 62 | Education Endowement Levy | - | 7,617.73 |  |
| 63 | Ministry of Finance/Accountant General | - | 176,917,681.79 |  |
| 64 | Education Endowement Fund | - | 111,688,460.25 |  |
| TOTAL |  | 6,280,682,486.66 | 3,435,573,968.70 | 54.70 |

TABLE 2: Details of MEDAs First Quarter Recurrent and Capital Expenditure

|  |  | RECURRENT EXPENDITURE |  | CAPITAL EXPENDITURE |  |
| --- | --- | --- | --- | --- | --- |
| S/N | SECTOR/MDAs/INSTITUTIONS | BUDGET | ACTUAL | BUDGET | ACTUAL |
| A | ECONOMIC SECTOR |  |  |  |  |
| A1 | AGRIC SUB SECTOR |  |  |  |  |
| 1 | Ministry of Natural Resources | 705,156,067.90 | 144,037,931.46 | 400,000,000.00 | - |
| 2 | Ondo State Afforestation Project | 10,000,000.00 | - | - | - |
| 3 | Ondo State Rural Access and Mobility Project (Community Based Urban Development Project | 8,000,000.00 | 900,000.00 | 2,510,000,000.00 | - |
| 4 | Accelerated Poverty Alleviation Agency (APAA) | - | - |  | - |
| 5 | Ministry of Agriculture | 532,187,133.53 | 96,575,778.62 | 1,583,000,000.00 | 4,093,400.00 |
| 6 | Forestry Training School, Owo | 1,800,000.00 | 122,142.00 | - | - |
| 7 | Agric Development Project | 288,457,989.56 | 61,039,715.17 | 448,355,000.00 | 2,032,000.00 |
| 8 | Agric Input and Supply Agency | 67,715,733.63 | 16,149,484.14 | 50,000,000.00 | 1,820,000.00 |
| 9 | Agroclimatology & Ecological Project | 6,600,000.00 | 825,000.00 | 15,000,000.00 | - |
| 10 | Cocoa Revolution Office | 8,000,000.00 | 750,000.00 | 350,400,000.00 | - |
| 11 | Fadama Project | 9,000,000.00 | 1,500,000.00 | - | - |
| 12 | Ondo State UN-REDD+ Project | 10,500,000.00 | 1,500,000.00 | - | - |
|  | Ondo State Agri-Business Empowerment Centre (OSAEC) | 7,600,000.00 | 900,000.00 | 2,826,600,000.00 |  |
|  | SUB TOTAL: Agric-sub sector | 1,655,016,924.62 | 324,300,051.39 | 8,183,355,000.00 | 7,945,400.00 |
| A2 | TRADE AND INDUSTRY SUB SECTOR |  |  | - |  |
| 13 | Ministry of Commerce, Industries and Cooperatives | 129,164,515.81 | 41,559,173.95 | 820,000,000.00 | 3,300,000.00 |
| 14 | Consumer Protection Committee | 6,500,000.00 | 562,500.00 | 10,000,000.00 | - |
| 15 | Micro Credit Agency | 48,245,182.82 | 13,542,287.23 | 20,000,000.00 | - |
| 16 | Co-operative College, Akure | - | - | - | - |
| 17 | Ministry of Employment and Productivity | - | - |  | - |
| 18 | Ondo State Investment Promotion Agency (ONDIPA) | 200,000,000.00 | - | 1,200,000,000.00 | 6,051,675.00 |
|  | Free Trade Zone | - | 1,609,925.34 |  | - |
| 19 | Ministry of Culture and Tourism | 233,360,520.69 | 31,761,983.53 | 100,000,000.00 | - |
|  | SUB TOTAL: Trade and Industry Sub-Sector | 617,270,219.32 | 89,035,870.05 | 2,150,000,000.00 | 9,351,675.00 |
| A3 | INFRASTRUCTURAL SUB SECTOR |  |  | - |  |
| 20 | Office of Transport | 435,482,935.94 | 68,026,195.53 | 706,600,000.00 | - |
| 21 | Office of Transport-Vehicle Inspection (Area) Office and Inland Waterways | 6,000,000.00 | 750,000.00 | - | - |
|  |  | RECURRENT EXPENDITURE |  | CAPITAL EXPENDITURE |  |
| S/N | SECTOR/MDAs/INSTITUTIONS | BUDGET | ACTUAL | BUDGET | ACTUAL |
| 22 | Ministry of Works and Infrastructure | 449,605,834.16 | 90,875,813.75 | 23,523,060,000.00 | 2,256,506,651.88 |
| 23 | Ondo State Agency for Road Maintenance and Construction (OSAMCO) | 50,000,000.00 | 6,999,300.00 | 450,000,000.00 | 106,464,860.80 |
| 24 | Ondo state electeicity board(oseb) | 592,181,377.29 | 36,481,640.02 | 950,000,000.00 | 1,981,333.33 |
| 25 | Ondo State Water Corporation | 679,083,774.40 | 111,616,959.60 | 3,309,039,360.00 | - |
| 26 | Ondo State Rural Water Supply and Sanitation Agency (RUWASSA) | 53,489,373.93 | 11,742,972.66 | 2,586,505,660.00 | 693,500.00 |
| 27 | Ondo State Development and Property Corporation | 136,632,918.48 | 29,986,932.77 | 200,000,000.00 | - |
| 28 | Direct Labour Agency | 8,000,000.00 | 1,050,000.00 | 20,000,000.00 | - |
| 29 | Ministry of Lands and Housing | 212,217,871.11 | 52,759,958.36 | 1,000,000,000.00 | - |
| 30 | Ministry of Physical Planning and Urban Development | 174,569,059.10 | 29,532,272.75 | 242,000,000.00 | 1,410,000.00 |
| 31 | Office of Public Utilities | 38,000,000.00 | 3,499,998.00 | 200,000,000.00 | - |
|  | SUB TOTAL: Infrastructure | 2,835,263,144.41 | 443,322,043.44 | 33,187,205,020.00 | 2,367,056,346.01 |
| A4 | PUBLIC FINANCE SUB SECTOR |  |  | - |  |
| 32 | Ondo State Bureau of Statistics | 140,809,343.82 | 16,110,235.64 | 150,000,000.00 | 2,496,000.00 |
| 33 | Board of Internal Revenue | 1,904,716,162.36 | 263,988,158.47 | 544,900,000.00 | 484,426,815.79 |
| 34 | Ministry of Economic Planning and Budget | 869,657,022.02 | 71,325,895.72 | 1,521,079,067.32 | - |
| 35 | Budget Office | 24,000,000.00 | 3,000,000.00 | - | - |
| 36 | Manpower Development | 12,000,000.00 | 1,500,000.00 | - | - |
|  | Monitoring and Evaluation (MEMIS Project) Office | 15,000,000.00 | 3,750,000.00 | - | - |
| 37 | Project and Price Monitoring Unit (PPMU)/Bureau of Public Procurement | 15,000,000.00 | 1,687,500.00 | 67,000,000.00 | 444,000.00 |
| 38 | State Information Technology Agency (SITA) | 125,862,788.77 | 19,306,055.13 | 352,000,000.00 | - |
| 39 | State Information Technology Agency (SITA) Area Offices | 6,700,000.00 | 1,350,000.00 | - | - |
| 40 | Office of the State Auditor General | 424,867,855.33 | 59,531,821.04 | 15,000,000.00 | - |
| 41 | Office of Auditor General for Local Government | 88,593,322.71 | 17,668,822.92 | 8,000,000.00 | - |
| 42 | Pools Bettings and Lotteries Board | 12,000,000.00 | 620,571.00 | 10,000,000.00 | - |
| 43 | Ministry of Finance | 5,758,505,124.34 | 2,228,849,431.17 | 5,145,800,000.00 | 11,555,500.00 |
| 44 | Expenditure Office | 24,000,000.00 | 4,998,000.00 | - | - |
|  | State Finance | 12,000,000.00 | 3,000,000.00 | - |  |
| 45 | Debt Management Office | 18,000,000.00 | 3,600,000.00 | 10,000,000.00 | - |
|  |  | RECURRENT EXPENDITURE |  | CAPITAL EXPENDITURE |  |
| S/N | SECTOR/MDAs/INSTITUTIONS | BUDGET | ACTUAL | BUDGET | ACTUAL |
| 46 | Office of the Accountant General | 439,637,099.85 | 53,200,000.00 | 600,000,000.00 | 13,331,600.00 |
| 47 | Youth Employment and Social Support Operations (YESSO) | 12,000,000.00 | 1,500,000.00 | 2,573,056,567.00 | - |
|  | SUB TOTAL: Public Finance | 9,903,348,719.20 | 2,754,986,491.09 | 10,996,835,634.32 | 512,253,915.79 |
|  | TOTAL ECONOMIC SECTOR | 15,010,899,007.55 | 3,611,644,455.97 | 54,517,395,654.32 | 2,896,607,336.80 |
| B | SOCIAL SERVICES SECTOR: |  |  | - |  |
| B1 | EDUCATION SUB SECTOR |  |  | - |  |
| 48 | Zonal Teaching Service Commission, Owena | 3,200,000.00 | - | 2,000,000.00 | - |
| 49 | Zonal Teaching Service Commission, Owo | 3,200,000.00 | - | 2,000,000.00 | - |
| 50 | Ondo State Scholarship Board | 51,156,599.42 | 9,580,750.42 | 250,000,000.00 | - |
| 51 | Board of Adult, Technical and Vocational Education | 613,417,085.16 | 94,087,744.48 | 100,000,000.00 | - |
| 52 | University Teaching Hospital | - | - |  | - |
| 53 | Zonal Teaching Service Commission, Akure | 3,200,000.00 | 750,000.00 | 2,000,000.00 | - |
| 54 | Zonal Teaching Service Commission, Ikare | 3,200,000.00 | 750,000.00 | 2,000,000.00 | - |
| 55 | Zonal Teaching Service Commission, Irele | 3,200,000.00 | 750,000.00 | 2,000,000.00 | - |
| 56 | Zonal Teaching Service Commission, Odigbo | 3,200,000.00 | 750,000.00 | 2,000,000.00 | - |
| 57 | Zonal Teaching Service Commission, Oka | 3,200,000.00 | 750,000.00 | 3,000,000.00 | - |
| 58 | Zonal Teaching Service Commission, Okitipupa | 3,200,000.00 | 750,000.00 | 2,000,000.00 | - |
| 59 | Zonal Teaching Service Commission, Ondo | 3,200,000.00 | 750,000.00 | 2,000,000.00 | - |
| 60 | Ministry of Education, Science and Technology | 2,008,991,934.51 | 277,800,044.55 | 1,200,000,000.00 | 1,550,000.00 |
| 61 | Zonal Education Offices | 6,000,000.00 | 642,774.00 | - | - |
| 62 | Ondo State Education Endowment Fund Office | 1,200,000.00 | 300,000.00 | - | - |
| 63 | State Universal Basic Education Board (SUBEB) Headquarters | 626,504,075.05 | 76,403,114.56 | 5,570,352,058.54 | 10,803,040.00 |
| 64 | State Universal Basic Education Board (Subeb) Zonal Office | 28,000,000.00 | 6,047,799.00 | - | - |
| 65 | Mega Schools | 25,000,000.00 | 3,795,000.00 | - | - |
| 66 | Ondo State Library Board | 41,943,557.09 | 9,723,105.41 | 60,000,000.00 | - |
| 67 | Rufus Giwa polytechnic, Owo | 2,700,000,000.00 | 598,539,000.00 | 80,000,000.00 | - |
| 68 | Adekunle Ajasin University, Akungba Akoko | 1,902,000,000.00 | 446,250,000.00 | 200,000,000.00 | - |
| 69 | Ondo State University of Science and Technology, Okitipupa | 800,000,000.00 | 126,000,000.00 | 400,000,000.00 | - |
| 70 | Teaching Service Commission | 15,656,999,729.95 | 3,722,248,916.34 | 15,000,000.00 | - |
|  |  | RECURRENT EXPENDITURE |  | CAPITAL EXPENDITURE |  |
| S/N | SECTOR/MDAs/INSTITUTIONS | BUDGET | ACTUAL | BUDGET | ACTUAL |
|  | University of Medical Science Teaching Hospital | 400,000,000.00 | - | 1,200,000,000.00 | - |
| 71 | Ondo State University of Medical Sciences | 722,000,000.00 | 135,000,000.00 | 400,000,000.00 | - |
|  | SUB TOTAL: Education Sub-sector | 25,612,012,981.18 | 5,511,668,248.76 | 9,494,352,058.54 | 12,353,040.00 |
| B2 | HEALTH SUB SECTOR |  |  | - |  |
| 72 | Ondo State Agency for the Control of Aids (ODSACA) | 7,500,000.00 | 600,000.00 | 135,000,000.00 | 970,875.00 |
| 73 | Primary Health Care Management Board | 393,241,576.38 | 91,038,800.68 | 3,665,600,000.00 | - |
| 74 | Hospital Management Board | 7,483,472,007.06 | 2,169,917,057.74 | 150,000,000.00 | - |
| 75 | School of Nursing | - | - |  | - |
| 76 | School of Midwifery | - | - |  | - |
| 77 | School of Health Technology | 2,700,000.00 | 675,000.00 | 34,000,000.00 | - |
| 78 | Emergency Medical Services Agency | 96,900,000.00 | 2,640,000.00 | 30,000,000.00 | 1,650,000.00 |
| 79 | Board of Alternative Medicine | 5,000,000.00 | 300,000.00 | 2,000,000.00 | - |
| 80 | Neuro-Psychiatric Specialist Hospital | 7,000,000.00 | 1,749,000.00 | 20,000,000.00 | - |
| 81 | Ministry of Health | 690,497,471.35 | 138,181,542.56 | 2,405,000,000.00 | 15,000,000.00 |
|  | SUB TOTAL: Health Sub-Sector | 8,686,311,054.79 | 2,405,101,400.98 | 6,441,600,000.00 | 17,620,875.00 |
| B3 | SOCIAL AND COMMUNITY DEV. SUB SECTOR |  |  | - |  |
| 82 | Ondo State Football Development Agency | 700,000,000.00 | 135,000,000.00 | 100,000,000.00 | - |
| 83 | Ministry of Youth and Sports Development | 152,773,032.95 | 14,382,460.50 | 62,500,000.00 | - |
| 84 | Ministry of Women Affairs and Social Development | 588,199,289.21 | 40,758,160.28 | 40,000,000.00 | - |
| 85 | Agency for the Welfare of the Physically Challenged Persons | 38,000,000.00 | 1,362,500.00 | 39,000,000.00 | - |
| 86 | Ondo State Sports Council | 365,382,264.51 | 79,014,002.29 | 20,000,000.00 | - |
| 87 | Ondo State Football Academy | 60,000,000.00 | - | - | - |
| 88 | Ondo State Community and Social Development Agency | 22,200,000.00 | 12,871,905.43 | 510,000,000.00 | - |
| 89 | Directorate of Rural and Community Development | 27,000,000.00 | 3,900,000.00 | 1,128,900,000.00 | - |
|  | SUB TOTAL: Social and Community Dev. Sub-Sector | 1,953,554,586.67 | 287,289,028.50 | 1,900,400,000.00 | - |
| B4 | Environment and Sewage Management Sub-Sector |  |  | - | - |
| 90 | Ondo State Waste Management | 251,687,783.66 | 50,619,725.85 | 370,000,000.00 | 42,566,000.00 |
| 91 | Ondo State Waste Management Authority Area Office Ondo | - | - |  | - |
| 92 | Ministry of Environment | 217,038,666.78 | 39,679,170.31 | 1,900,000,000.00 | 150,000.00 |
|  | New Map Project Office | 5,000,000.00 | 1,125,000.00 | - |  |
| 93 | Environmental Task Force | - | - |  | - |
|  |  | RECURRENT EXPENDITURE |  | CAPITAL EXPENDITURE |  |
| S/N | SECTOR/MDAs/INSTITUTIONS | BUDGET | ACTUAL | BUDGET | ACTUAL |
|  | SUB TOTAL: Environment and Sewage Management | 473,726,450.44 | 91,423,896.16 | 2,270,000,000.00 | 42,716,000.00 |
|  | TOTAL SOCIAL SERVICES SECTOR: | 36,725,605,073.08 | 8,295,482,574.40 | 20,106,352,058.54 | 72,689,915.00 |
| C | LAW AND JUSTICE SECTOR |  |  | - |  |
| C1 | Administration of Justice |  |  | - |  |
| 94 | ONDO STATE JUDICIARY | 1,511,783,260.89 | 406,848,830.83 | 918,000,000.00 | 30,000,000.00 |
| 95 | ONDO STATE JUDICIAL SERVICE COMMISSION | 97,717,740.27 | 6,750,000.00 | 22,000,000.00 | - |
| 96 | OFFICE OF HONOURABLE CHIEF JUDGE | 40,000,000.00 | 5,400,000.00 | - | - |
| 97 | JUDICIARY DIVISION | 30,000,000.00 | 4,553,571.00 | - | - |
| 98 | Mobile Court | - | - |  | - |
| 99 | MINISTRY OF JUSTICE | 310,801,577.64 | 60,695,875.54 | 150,000,000.00 | - |
| 100 | ONDO STATE LAW COMMISSION | 24,136,772.36 | 4,333,422.62 | 80,000,000.00 | - |
| 101 | CITIZEN'S RIGHT MEDIATION CENTRE/OFFICE OF PUBLIC DEFENDERS | 8,000,000.00 | 1,800,000.00 | - | - |
| 102 | High Court | - | - |  | - |
| 103 | CUSTOMARY COURT OF APPEAL | 614,677,468.24 | 8,436,000.00 | 5,000,000.00 | 1,970,000.00 |
| 104 | Customary Court of appeal- judicial divisions | 14,000,000.00 | 3,375,000.00 | - | - |
| 105 | OFFICE OF THE PRESIDENT OF THE CUSTOMARY COURT OF APPEAL | 20,000,000.00 | 4,725,000.00 | - | - |
|  | TOTAL: LAW AND JUSTICE SECTOR | 2,671,116,819.40 | 506,917,699.99 | 1,175,000,000.00 | 31,970,000.00 |
| D | ADMINISTRATION SECTOR |  |  | - |  |
| D1 | General Administration Sub – Sector |  |  | - |  |
| 106 | Governor's Office-Government House and Protocol | 2,790,801,719.23 | 286,697,846.01 | 200,000,000.00 | 9,937,462.40 |
| 107 | Deputy Governor's Office | 542,573,478.13 | 59,505,530.05 | 2,178,000,000.00 | - |
| 108 | Office of Senior Special Assistants to the Governor | 54,000,000.00 | 1,500,000.00 | - | - |
| 109 | Office of the Special Advisers to the Governor | 45,000,000.00 | 33,000,000.00 | - | - |
| 110 | Office of A.D.C and C.S.O | - | - |  | - |
| 111 | Ondo State Boundary Commission | 22,100,000.00 | 562,500.00 | 5,000,000.00 | - |
| 112 | Nigeria Security and Civil Defence Corps | 2,000,000.00 | 348,600.00 | - | - |
| 113 | Office of the Head of Service | 48,000,000.00 | 7,800,000.00 | 10,000,000.00 | - |
| 114 | Senior Staff Club | 2,500,000.00 | 525,000.00 | - | - |
| 115 | Public Service Training Institute | 29,400,000.00 | 2,439,900.00 | 20,000,000.00 | - |
| 116 | Office of Establishments | 517,414,978.89 | 47,208,198.71 | 14,450,000.00 | - |
|  |  | RECURRENT EXPENDITURE |  | CAPITAL EXPENDITURE |  |
| S/N | SECTOR/MDAs/INSTITUTIONS | BUDGET | ACTUAL | BUDGET | ACTUAL |
| 117 | Office of the Secretary to State Government (SSG) | 12,000,000.00 | 2,250,000.00 | - | - |
| 118 | E-Personel Administration Salary System (e-PASS) Office | 4,350,000.00 | 300,000.00 | - | - |
| 119 | General Administration | 312,613,823.69 | 22,125,468.71 | 1,290,000,000.00 | 297,343,961.57 |
| 120 | Political and Economic Affairs Department | 1,015,789,204.39 | 342,132,759.12 | - | - |
| 121 | State Emergency Management Agency (SEMA) | - | - | 300,000,000.00 | - |
| 122 | Cabinet and Special Services Department | 113,528,731.76 | 25,044,872.23 | 7,000,000.00 | - |
| 123 | Liaison Office, Lagos | 120,814,592.56 | 4,211,937.39 | 12,000,000.00 | - |
| 124 | Liaison Office, Abuja | 77,113,811.20 | 8,340,312.91 | 5,000,000.00 | - |
| 125 | Service Matters Department | 165,000,000.00 | 1,800,000.00 | 5,000,000.00 | - |
| 126 | Ministry of Regional Integration and Special Duties | 66,892,247.63 | 8,392,578.09 | 150,000,000.00 | - |
| 127 | Fire Services | 5,400,000.00 | 750,000.00 | - | - |
| 128 | Public Complaint Commission/Ombudsman | - | - |  | - |
| 129 | Ondo State Pensions Transitional Department | 50,224,074.06 | 11,645,663.62 | 221,500,000.00 | - |
| 130 | Muslim Welfare Board | 44,500,000.00 | 3,399,000.00 | 85,000,000.00 | - |
| 131 | Christian Welfare Board | 55,000,000.00 | 3,390,000.00 | 12,000,000.00 | - |
| 132 | Civil Service Commission | 121,103,401.62 | 24,848,440.02 | 13,000,000.00 | - |
| 133 | Ondo State Independent Electoral Commission (ODIEC) | 79,231,920.10 | 19,403,085.84 | 1,500,000,000.00 | 852,500.00 |
| 134 | Ondo State Independent Electoral Commission (ODIEC) Area Offices | 10,800,000.00 | 498,000.00 | - | - |
| 135 | Ministry of Local Government and Chieftaincy Affairs | 145,715,554.90 | 15,664,310.87 | 29,000,000.00 | - |
| 136 | Local Government Service Commission | 3,100,000.00 | 450,000.00 | 8,000,000.00 | - |
| 137 | Inter-Governmental Affairs and Multilateral Relations | 29,000,000.00 | 637,500.00 | 6,522,722,400.00 | - |
| 138 | Nigerian Legion | 3,000,000.00 | 630,000.00 | - | - |
| 139 | Consolidated Revenue Fund Charges | 18,159,449,200.00 | 3,679,415,545.89 | - | - |
| 140 | Personnel Arrears/CRFC | 163,230,747.22 | - |  | - |
| 141 | Provision for Other grants and Loans/Personnel Buffer | - | - | - | - |
| 142 | Government Quarters Management Office | 4,500,000.00 | 600,000.00 | - | - |
| 143 | State Pension Commission | 52,941,005.33 | 14,716,865.97 | 53,000,000.00 | - |
| 144 | SA on Youths and Student Affairs | - | - |  | - |
|  |  | RECURRENT EXPENDITURE |  | CAPITAL EXPENDITURE |  |
| S/N | SECTOR/MDAs/INSTITUTIONS | BUDGET | ACTUAL | BUDGET | ACTUAL |
|  | Industrial and Labour Relation Office/Office of Labour and Union Matters | 16,000,000.00 | 1,999,800.00 | - | - |
|  | SA on Multilateral Relations | - | - |  | - |
|  | Deputy Chief of Staff | - | - |  | - |
|  | SUB TOTAL: General Administration | 24,885,088,490.71 | 4,632,233,715.43 | 12,640,672,400.00 | 308,133,923.97 |
| D2 | LEGISLATIVE SUB-SECTOR |  |  | - |  |
| 145 | State House of Assembly | 3,279,880,669.09 | 297,737,162.56 | 981,140,000.00 | - |
| 146 | House of Assembly Commission | 109,090,478.59 | 13,290,248.74 | 20,349,000.00 | - |
| 147 | Offices of the Speaker | 96,000,000.00 | 12,600,000.00 | - | - |
| 148 | Office of the deputy speaker | 79,500,000.00 | 10,433,250.00 | - | - |
| 149 | Public Account secretariat | 8,000,000.00 | - | - | - |
|  | SUB TOTAL: Legislative | 3,572,471,147.68 | 334,060,661.30 | 1,001,489,000.00 | - |
| D3 | INFORMATION SUB-SECTOR |  |  | - |  |
| 150 | Ondo State Radiovision Corporation | 284,723,179.60 | 32,496,322.38 | 370,000,000.00 | - |
| 151 | Ministry of Information and Orientation | 461,137,591.03 | 87,642,434.37 | 150,000,000.00 | - |
| 152 | Orange FM | 80,317,895.10 | 16,518,804.22 | 70,000,000.00 | 10,687,500.00 |
| 153 | Government Printing Press | 10,800,000.00 | 450,000.00 | 7,000,000.00 | - |
| 154 | Ondo State Signage Agency | 20,000,000.00 | 600,000.00 | 60,000,000.00 | - |
| 155 | Owena Press | 130,000,000.00 | 18,482,800.00 | 15,000,000.00 | - |
|  | SUB TOTAL: Information | 986,978,665.73 | 156,190,360.97 | 672,000,000.00 | 10,687,500.00 |
|  | TOTAL: ADMINISTRATION | 29,444,538,304.12 | 5,122,484,737.70 | 14,314,161,400.00 | 318,821,423.97 |
|  | GRAND TOTAL | 83,852,159,204.15 | 17,536,529,468.06 | 90,112,909,112.86 | 3,320,088,675.77 |